UNSTANDARD

Unstandard MVP AI Agent Harness & Online Marketing Playbook

AI 코딩 에이전트 운영 · 보안 검증 · 유지보수 · 50명 클로즈드 알파 온라인 모집 전략

v0.1 / Founder-facing Execution Manual

문서 목적 이 문서는 Unstandard 웹앱 MVP를 AI 코딩 에이전트와 함께 개발할 때 필요한 운영 규칙, 보안 하네스, 유지보수 검증 프롬프트, 그리고 50명 클로즈드 알파 모집을 위한 온라인 마케팅 전략을 하나의 실행 매뉴얼로 통합한다. 핵심 기준은 “작게 만들고, 자주 커밋하고, 매번 검증하고, AI를 믿지 말고 통제한다”이다.

| 항목 | 내용 |
| --- | --- |
| 제품 | Unstandard - 외모 스와이프 피로를 줄이고, 질문 답변 기반으로 대화를 여는 철학적 데이팅 웹앱 |
| 1차 목표 | 50명 클로즈드 알파 모집 및 실제 사용자 행동 데이터 확보 |
| 커리어 목표 | 캐시카우 가능성은 열어두되, 우선 실제 서비스 운영 포트폴리오화 |
| 개발 조건 | 창업자 본인은 데이터 분석 Python 경험은 있으나 웹개발은 초심자. AI 에이전트와 컴공 지인 도움을 병행 |
| 운영 원칙 | 초기에는 완전한 AI Depth Score보다 MVP 플로우, 보안, 배포 안정성, 피드백 수집이 우선 |

# 목차

1. Executive Summary

2. 개발 운영 원칙: 표독한 시니어 PM 모드

3. AI 에이전트 운용 순서와 역할 분담

4. 공통 마스터 프롬프트

5. 단계별 개발 프롬프트북

6. 보안·유지보수 하네스

7. 악마의 대변인 검증 프롬프트

8. Git/GitHub 오류 복구 프롬프트

9. 50명 클로즈드 알파 온라인 마케팅 전략

10. 6주 실행 캘린더와 KPI

11. 하지 말아야 할 것

12. 최종 운영 체크리스트

# 1. Executive Summary

Unstandard의 현재 목표는 “대형 데이팅앱과 정면승부”가 아니라, 50명 규모의 실제 사용자를 모아 질문 기반 매칭 흐름이 작동하는지 검증하고, 그 결과를 창업·AI 윤리·제품기획·개발운영 포트폴리오로 전환하는 것이다.

따라서 MVP 개발의 성공 기준은 화려한 AI 통합이나 복잡한 추천 알고리즘이 아니다. 회원가입, 질문 답변, 기본 프로필, 답변 품질 판정 mock, 블러 해제/매칭 흐름, 신고/차단 최소 기능, 배포 안정성, 사용자 피드백 수집이 우선이다.

핵심 결론 목표는 유니콘이 아니라 증명이다. 증명해야 할 것은 “내가 실제 사용자가 있는 웹서비스를 기획·개발 지휘·배포·운영·분석할 수 있는가”이다.

## 1.1 현재 전략적 위치

| 구분 | 판단 |
| --- | --- |
| 시장 야망 | 틴더급 대중 앱이 아니라 니치 웨지에서 출발. 장기적으로 대중성과 타협하면 한국형 Hinge류 가능성 탐색 |
| 초기 마일스톤 | 50명 클로즈드 알파. 가입, 답변, 블러 해제, 피드백, 운영 데이터 확보 |
| 개발 역량 | Python 데이터 분석 경험은 있으나 웹개발은 초심자. Git, Next.js, Supabase, Vercel, 배포 로그 읽기 학습 필요 |
| AI 활용법 | AI에게 코드를 “맡기는” 것이 아니라, 작은 작업 단위로 “명령하고 검수하는” 방식 |
| 포트폴리오 가치 | 실사용자 50명만 넘어도 학부생 토이프로젝트와 차별화. 100~300명 운영 시 강력한 실전 포트폴리오 |

# 2. 개발 운영 원칙: 표독한 시니어 PM 모드

AI 코딩 에이전트는 유능한 인턴이지만, 통제하지 않으면 프로젝트 구조를 통째로 갈아엎는다. 초보 창업자에게 가장 위험한 것은 “에러 수정”이 아니라 “AI가 좋은 의도로 만든 대규모 리팩터링”이다.

## 2.1 하드 룰

한 번에 하나의 기능만 구현한다.

전체 리팩터링을 금지한다. 필요하면 별도 브랜치와 승인 절차를 둔다.

파일 삭제 금지. 삭제가 필요하면 먼저 이유와 영향 범위를 설명하게 한다.

DB 스키마 변경 금지. 변경이 필요하면 migration plan을 먼저 요구한다.

.env, API key, token, secret은 절대 코드에 하드코딩하지 않는다.

수정 전 계획 → 수정 → 테스트 명령 → 변경 파일 요약 순서로 답하게 한다.

테스트/빌드 실패 상태로 작업을 종료하지 않는다.

Git diff 기준으로 변경 범위를 설명하게 한다.

보안 관련 기능은 악마의 대변인 리뷰를 통과해야 한다.

초기 MVP에서는 “돌아가는 것”과 “안전한 것”이 “멋진 것”보다 우선이다.

## 2.2 개발자가 아니라 AI 개발 지휘관 되기

창업자가 당장 해야 할 일은 고급 React 개발자가 되는 것이 아니다. 우선 Git 상태를 읽고, npm 오류를 해석하고, 배포 로그를 추적하고, Supabase 키 노출을 막고, AI가 바꾼 코드를 되돌릴 수 있어야 한다.

| 우선순위 | 학습 항목 | 이유 |
| --- | --- | --- |
| 1 | git status / git diff 읽기 | AI가 어떤 파일을 건드렸는지 감시하는 기본 CCTV |
| 2 | npm run dev / build / lint 오류 읽기 | 로컬 개발과 배포 실패의 70% 이상은 여기서 드러남 |
| 3 | Next.js App Router 구조 | page.tsx, layout.tsx, route.ts, server/client component 경계 이해 |
| 4 | use client 필요 상황 | useState/useEffect 오류의 대표 원인 |
| 5 | .env.local과 Vercel env 구분 | 로컬에서는 되는데 배포에서 터지는 대표 원인 |
| 6 | Supabase anon key와 service role key 구분 | service role key를 프론트에 노출하면 보안 사고 |
| 7 | RLS 기본 이해 | 유저가 타인의 데이터를 읽지 못하게 하는 최소 방어선 |
| 8 | 배포 실패 로그 읽기 | Vercel 빌드 실패를 AI에게 제대로 설명하기 위한 기본기 |

# 3. AI 에이전트 운용 순서와 역할 분담

AI 에이전트를 병렬로 쓰되, 같은 브랜치에서 여러 에이전트가 동시에 파일을 수정하게 해서는 안 된다. 하나의 브랜치에는 하나의 에이전트만 둔다. 여러 AI가 한 파일을 동시에 건드리는 순간 개발이 아니라 인공지능 패싸움이 된다.

| Phase | 목표 | 담당 에이전트 성격 |
| --- | --- | --- |
| 1. Repo/Git/GitHub 안전장치 | 브랜치 전략, README, PR 템플릿, 롤백 루틴 | Git 운영 담당 시니어 개발자 |
| 2. Next.js 기본 앱 | Landing, onboarding, question, profile placeholder | 보수적인 프론트엔드 리드 |
| 3. React 오류 수정 | Next.js/React/TypeScript 오류 원인 분석과 최소 수정 | 디버깅 시니어 엔지니어 |
| 4. Auth/DB 연결 | Supabase Auth, PostgreSQL, RLS, 최소 스키마 | 보안 민감 백엔드 리드 |
| 5. Depth Score mock | 실제 AI 전 임시 rule-based 판정 함수 | ML Product Engineer |
| 6. 테스트 하네스 | unit/e2e/lint/typecheck/check 명령 구성 | QA/Test Engineer |
| 7. 보안 하네스 | XSS, RLS, secret, auth bypass 검토 | 성격 더러운 보안 담당 시니어 |
| 8. 배포 | Vercel 배포, env, build, rollback | DevOps 시니어 |
| 9. 악마의 대변인 | 출시 전 보안/유지보수/제품 리스크 공격 | 표독한 시니어 개발자 출신 PM |

## 3.1 AI 도구별 추천 역할

| 도구 | 추천 용도 | 주의점 |
| --- | --- | --- |
| Cursor | 직접 코드 수정, React/Next.js UI 작업 | 작업 범위를 좁게 주고 git diff를 반드시 확인 |
| Codex | 기능 구현, 테스트 작성, 리팩터링 후보 제안 | 대규모 파일 변경 시 사전 계획 요구 |
| Claude | 아키텍처 검토, PM 판단, 보안 리뷰, 문서화 | 코드 수정 전에 원인 분석과 파일 목록 요구 |
| DeepSeek | 에러 로그 다량 분석, 대안 코드 생성 | 정확성 검증 필요. 그대로 붙이지 말고 비교용으로 사용 |
| Qwen | 로컬 AI/Depth Score 실험, 한국어 답변 감각 검토 | 1차 심판이 아니라 보조 검토자로 제한 |
| Antigravity | 멀티파일 구현, 앱 흐름 구현 | 권한이 넓어질수록 사고 가능성도 커짐 |

# 4. 공통 마스터 프롬프트

모든 AI 코딩 에이전트에게 작업 시작 전에 먼저 먹일 기본 프롬프트다. 목적은 코드 품질을 높이는 것이 아니라, AI가 프로젝트를 제멋대로 갈아엎지 못하게 묶는 것이다.

You are working on Unstandard, a philosophically differentiated dating web app MVP.

Your role is not to impress me with broad rewrites. Your role is to make small, safe, reviewable changes.

Hard rules:

1. Do not rewrite the entire project structure unless explicitly asked.

2. Do not delete files unless you first explain why deletion is necessary.

3. Do not change database schema without a migration plan.

4. Do not hardcode secrets, API keys, tokens, credentials, or private URLs.

5. Do not introduce new dependencies without explaining why they are needed.

6. Before editing code, first provide:

- diagnosis

- implementation plan

- files likely to change

- risk level

7. After editing code, provide:

- changed files

- exact commands to test

- expected result

- rollback plan

8. Prefer simple, boring, maintainable code over clever abstractions.

9. Preserve TypeScript strictness.

10. Security and maintainability are more important than speed.

Project priority:

- First: working MVP

- Second: safe auth and database access

- Third: deployability

- Fourth: maintainability

- Fifth: advanced AI/Depth Score integration

When unsure, ask for clarification before modifying critical files.

# 5. 단계별 개발 프롬프트북

## 5.1 Phase 1 - Git/GitHub 안전장치 프롬프트

Act as a strict senior developer responsible for GitHub hygiene and repo safety.

Set up a safe Git/GitHub workflow for this MVP project.

Requirements:

1. Propose a branch strategy suitable for a solo founder using AI coding agents.

2. Create or update:

- README.md

- .gitignore

- CONTRIBUTING.md

- PR_TEMPLATE.md

- ISSUE_TEMPLATE/bug_report.md

- ISSUE_TEMPLATE/feature_request.md

3. Add a "Working with AI Agents" section explaining:

- one feature per branch

- no large rewrites

- always inspect git diff

- never commit secrets

- how to roll back a bad change

4. Add basic commit message conventions:

- feat:

- fix:

- docs:

- chore:

- refactor:

- test:

5. Do not modify application logic.

6. Before making changes, list every file you will create or edit.

After changes, tell me:

- exact git commands to review the changes

- exact git commands to commit them

- how to revert this commit if something goes wrong

## 5.2 Phase 2 - Next.js 기본 앱 생성 프롬프트

Act as a conservative senior frontend engineer.

Create the initial Next.js web app structure for Unstandard.

Tech constraints:

- Next.js App Router

- TypeScript

- Tailwind CSS

- ESLint

- No unnecessary UI libraries yet

- Mobile-first layout

- Simple, maintainable component structure

Create only the following:

1. Landing page

2. Basic onboarding page placeholder

3. Question answer page placeholder

4. Profile/curation page placeholder

5. Basic layout component

6. Basic button/card/input components

Do not implement auth yet.

Do not implement database yet.

Do not implement matching logic yet.

Do not implement AI scoring yet.

Before editing:

- explain folder structure

- list files to create

- explain why each file exists

After editing:

- provide npm install command if needed

- provide npm run dev command

- provide npm run lint command

- list changed files

## 5.3 Phase 3 - React/Next.js 오류 수정 프롬프트

Act as a strict React/Next.js debugging senior engineer.

I have a Next.js/React error.

Rules:

1. Do not rewrite the component from scratch unless absolutely necessary.

2. First identify the root cause candidates in priority order.

3. Separate:

- TypeScript error

- React rendering error

- Next.js routing/server-client boundary error

- dependency/version issue

4. Explain the minimal fix.

5. Then provide the exact code change.

6. After the fix, provide commands to verify.

Context:

- Recent files changed:

[파일명 입력]

Error log:

[에러 로그 전체 붙여넣기]

Relevant code:

[관련 코드 붙여넣기]

Return format:

1. Most likely cause

2. Why it happens

3. Minimal fix

4. Files to edit

5. Verification commands

6. Risk of this fix

## 5.4 Phase 4 - Supabase Auth/DB 연결 프롬프트

Act as a security-conscious backend engineer.

Integrate Supabase Auth and PostgreSQL for the Unstandard MVP.

Requirements:

1. Use Supabase Auth for email/OAuth login.

2. Use environment variables only.

3. Never expose service role keys to the client.

4. Create a minimal database schema for:

- profiles

- questions

- answers

- reactions

- reports

5. Enable Row Level Security where appropriate.

6. Write basic RLS policies:

- users can read public profile fields

- users can update only their own profile

- users can create their own answers

- users cannot read private answers unless allowed by app logic

7. Do not implement matching yet.

8. Do not implement Depth Score yet.

9. Provide SQL migration separately from app code.

10. Explain security risks before implementation.

Before editing:

- list tables

- list RLS policies

- list env vars needed

- list files to change

After editing:

- provide local test steps

- provide Supabase setup steps

- provide common failure cases

## 5.5 Phase 5 - Depth Score mock 구현 프롬프트

Act as an ML product engineer.

Implement a temporary MVP-safe Depth Score mock for Unstandard.

Purpose:

- The real local AI Depth Score will be integrated later.

- For now, we need a deterministic, explainable placeholder so the product flow can be tested.

Requirements:

1. Implement a simple function evaluateDepth(answerText, questionText).

2. Return:

- score: number between 0 and 1

- verdict: PASS | REVIEW | REJECT

- reasonCodes: string[]

3. Use simple heuristics:

- minimum length

- repeated characters

- excessive emoji/symbols

- empty/generic answer detection

- basic specificity signals

4. Do not pretend this is real AI.

5. Clearly mark it as mock/local heuristic v0.0.

6. Add unit tests for:

- empty answer

- "ㅋㅋㅋ"

- short but meaningful answer

- long generic answer

- specific personal answer

7. Keep the function isolated so it can later be replaced by a FastAPI/embedding service.

Before editing:

- explain interface design

- list files to change

After editing:

- provide test commands

- explain how to replace this with real Depth Score later

## 5.6 Phase 6 - 테스트 하네스 구축 프롬프트

Act as a senior QA/test engineer.

Build a minimal test harness for this Next.js MVP.

Requirements:

1. Add unit tests for pure functions.

2. Add basic component tests only where useful.

3. Add Playwright E2E tests for critical user flows:

- landing page loads

- user can start onboarding

- user can answer a question

- invalid answer shows proper feedback

- valid answer proceeds to next state

4. Add npm scripts:

- test

- test:e2e

- lint

- typecheck

- check

5. The check command should run lint, typecheck, and tests.

6. Do not over-engineer.

7. Do not add flaky tests that depend on external services unless mocked.

Before editing:

- propose testing stack

- explain why each tool is needed

- list files to change

After editing:

- provide exact commands

- explain expected output

- explain how to debug failed tests

## 5.7 Phase 7 - 보안 하네스 프롬프트

Act as a paranoid senior application security engineer.

Review and harden this MVP for basic web security.

Scope:

- Next.js frontend

- Supabase/PostgreSQL backend

- Auth flow

- User-generated text

- Environment variables

- Deployment settings

Check for:

1. Secrets accidentally exposed to client

2. Missing Row Level Security

3. Auth bypass

4. Users accessing other users' private data

5. XSS through user-generated content

6. Unsafe Markdown rendering

7. SQL injection risk

8. Missing input validation

9. Missing rate limiting on sensitive actions

10. Weak report/moderation logic

11. Overly permissive CORS

12. Insecure redirect URLs

13. Dependency vulnerabilities

14. Logs leaking personal data

15. Admin-only functions exposed to normal users

Rules:

- Do not implement new features.

- Do not rewrite architecture.

- Produce a security findings report first.

- Rank findings:

- Critical

- High

- Medium

- Low

- For each finding, include:

- affected file

- exploit scenario

- minimal fix

- test method

After the report, implement only Critical and High fixes unless I approve more.

## 5.8 Phase 8 - Vercel 배포 프롬프트

Act as a senior DevOps engineer responsible for deploying a beginner-friendly MVP safely.

Deploy this Next.js app to Vercel.

Requirements:

1. Do not expose secrets.

2. Explain all required environment variables.

3. Separate local env and production env.

4. Add a deployment checklist.

5. Add build verification:

- npm run lint

- npm run typecheck

- npm run test

- npm run build

6. Explain common Vercel failure cases:

- missing env vars

- server/client component errors

- Node version mismatch

- build-time database access

- dependency mismatch

7. Do not change application logic unless required for deployment.

8. If code changes are required, explain why first.

Before editing:

- inspect package.json

- inspect Next.js config

- inspect env usage

- list deployment blockers

After editing:

- provide exact Vercel setup steps

- provide rollback plan

- provide post-deploy smoke test checklist

# 6. 보안·유지보수 하네스

하네스는 AI가 만든 코드를 실제 사용자에게 열기 전에 붙잡아두는 안전띠다. 최소한 아래 명령과 체크리스트를 통과해야 50명 알파에 노출할 수 있다.

## 6.1 배포 전 필수 명령

npm run lint

npm run typecheck

npm run test

npm run build

최종적으로는 아래 하나의 명령으로 lint, typecheck, unit test가 함께 돌도록 구성한다.

npm run check

## 6.2 보안 체크리스트

Supabase service role key가 클라이언트 번들에 포함되지 않았는가?

RLS가 필요한 테이블에 모두 켜져 있는가?

유저가 자신의 profile/answer/report 외 데이터를 수정할 수 없는가?

Markdown이나 사용자 입력을 렌더링할 때 XSS 방어가 되어 있는가?

신고/차단 API를 반복 호출해 악용할 수 없는가?

로그에 이메일, 토큰, 원문 민감 답변이 과도하게 남지 않는가?

관리자 기능이 일반 사용자에게 노출되지 않는가?

Vercel production env와 local env가 분리되어 있는가?

외부 의존성 추가 시 라이선스와 보안 취약점 확인이 되었는가?

에러 페이지가 내부 스택트레이스나 비밀 값을 노출하지 않는가?

## 6.3 유지보수 체크리스트

Depth Score 로직은 UI 컴포넌트가 아니라 별도 함수/서비스로 분리되어 있는가?

비즈니스 룰이 page.tsx 내부에 흩어져 있지 않은가?

컴포넌트가 지나치게 커지지 않았는가?

파일명과 함수명이 새 개발자가 봐도 이해 가능한가?

README에 로컬 실행, 테스트, 배포, env 설정이 정리되어 있는가?

DB migration이 재현 가능한가?

rollback 방법이 문서화되어 있는가?

50명 알파에 필요 없는 기능이 코드 복잡도를 높이고 있지 않은가?

# 7. 악마의 대변인 검증 프롬프트

출시 직전에는 아래 프롬프트를 Claude/Codex 등 서로 다른 모델에 각각 돌린다. 두 모델이 같은 문제를 지적하면 거의 실제 리스크로 간주한다.

Act as a brutally honest senior developer and technical PM who has inherited too many broken MVPs from overconfident founders.

Your job is to attack this project before real users do.

Do not be encouraging.

Do not praise the project.

Do not assume the previous agent did a good job.

Assume the codebase contains hidden security flaws, maintainability traps, bad abstractions, and deployment risks.

Review the current Unstandard MVP from four perspectives:

1. Security

- Can a normal user access another user's private data?

- Can auth be bypassed?

- Are Supabase RLS policies actually safe?

- Are service keys exposed?

- Can user-generated content trigger XSS?

- Is Markdown rendering safe?

- Are report/moderation endpoints abusable?

- Are environment variables handled correctly?

- Are logs leaking sensitive user data?

2. Maintainability

- Is the code organized by clear responsibility?

- Are components too large?

- Are business rules scattered across UI files?

- Is Depth Score logic isolated?

- Are database queries centralized enough?

- Are names clear?

- Can a new developer understand the project in one hour?

3. Deployment Reliability

- Will this build on Vercel?

- Does the app depend on local-only assumptions?

- Are env vars documented?

- Are migrations reproducible?

- Is there a rollback path?

- Are errors visible enough after deployment?

4. Product Risk

- Is the MVP overbuilt?

- Are advanced AI features blocking basic user flow?

- Can 50 users complete onboarding without founder intervention?

- Are failure states handled?

- Are empty states handled?

- Is the app usable on mobile?

Output format:

A. Executive verdict:

- Ship

- Ship with fixes

- Do not ship

B. Top 10 reasons this project may fail technically

C. Critical security issues

D. Maintainability issues that will become expensive later

E. Deployment blockers

F. Minimal fix plan for the next 48 hours

G. What NOT to build yet

H. Final brutal recommendation

Important:

- Be specific.

- Cite files and functions.

- Do not give vague advice.

- Do not rewrite code unless explicitly asked.

# 8. Git/GitHub 오류 복구 프롬프트

Git이 꼬였을 때 절대 바로 reset --hard, clean -fd, push --force를 치지 않는다. 먼저 안전한 상태 확인 명령으로 현재 repo 상태를 파악한다.

Act as a senior Git troubleshooter.

I am a beginner and my Git/GitHub state may be broken.

Rules:

1. Do not tell me to run destructive commands first.

2. First ask me to run safe inspection commands.

3. Explain what each command means.

4. Give a recovery plan with low-risk steps first.

5. Do not recommend git reset --hard unless absolutely necessary.

6. If recommending destructive commands, explain exactly what will be lost.

Current situation:

[무슨 문제가 생겼는지 설명]

Terminal output:

[터미널 출력 붙여넣기]

Please diagnose using this structure:

1. What state my repo is in

2. Whether my local changes are safe

3. What command to run next

4. What command NOT to run

5. How to recover safely

## 8.1 안전 명령과 위험 명령

| 구분 | 명령 | 설명 |
| --- | --- | --- |
| 안전 | git status | 현재 변경/브랜치 상태 확인 |
| 안전 | git diff | 커밋 전 변경 내용 확인 |
| 안전 | git log --oneline -5 | 최근 커밋 5개 확인 |
| 안전 | git branch | 현재 브랜치 확인 |
| 주의 | git restore . | 커밋 전 변경사항 되돌림. 정말 버려도 되는지 확인 필요 |
| 위험 | git reset --hard | 작업 중 변경을 강제로 날릴 수 있음 |
| 위험 | git clean -fd | 추적되지 않은 파일 삭제 |
| 위험 | git push --force | 원격 저장소 히스토리 파괴 가능 |

# 9. 50명 클로즈드 알파 온라인 마케팅 전략

Unstandard의 1차 마케팅 목표는 대중 폭발이 아니라, 질문 기반 매칭에 반응할 가능성이 높은 50명을 선별적으로 모으는 것이다. “많이 모으기”보다 “첫 알파에서 망가지지 않을 유저를 모으기”가 우선이다.

## 9.1 포지셔닝

권장 포지셔닝 문장 Unstandard는 외모 스와이프의 속도는 줄이고, 첫 대화의 밀도는 높이는 소개 웹앱이다. 귀찮게 길게 쓰게 하지는 않지만, 무의미하게 시작하게도 두지 않는다.

## 9.2 초기 타깃 세그먼트

| 우선순위 | 세그먼트 | 왜 먼저인가 | 주의점 |
| --- | --- | --- | --- |
| 1 | 글쓰기·독서·밈 감수성 있는 20대 | 텍스트 응답 허들이 낮고, 질문형 콘텐츠에 반응 가능성 높음 | 지적 허세 앱처럼 보이면 이탈 |
| 2 | 서브컬처/마이너 취향 커뮤니티 활동자 | 특이한 취향을 정체성으로 받아들이는 집단 | 커뮤니티 유머를 못 맞추면 역효과 |
| 3 | 기존 소개팅 앱 피로 이탈자 | 문제 인식이 선명함. “안녕하세요 릴레이” 피로가 큼 | 스와이프 부재를 답답하게 느낄 수 있음 |
| 4 | 조용한 성격/내향형 유저 | 사진보다 말과 취향으로 시작하는 흐름에 반응 가능 | 너무 공개적 모집이면 부담 |
| 5 | AI/철학/심리 콘텐츠 팔로워 | 제품 철학을 이해할 확률 높음 | 철학 설명이 과하면 제품보다 논문처럼 보임 |

## 9.3 온라인 채널 전략

| 채널 | 목적 | 콘텐츠 유형 | 핵심 지표 |
| --- | --- | --- | --- |
| Instagram / Threads | 감성·문장 기반 초기 관심 유도 | 짧은 문장, 밈, 질문 카드, Founder building-in-public | 프로필 클릭, 대기열 등록, 댓글 반응 |
| X | AI/개발/스타트업 빌딩 공개 | 개발 로그, OSS, Depth Score, PMF 실험 | 북마크, 리포스트, waitlist 클릭 |
| Naver Blog / Brunch | 긴 설명과 포트폴리오화 | Unstandard 개발기, 철학적 소개팅 앱 실험기 | 검색 유입, 신뢰도, 지원자 질 |
| Discord / Kakao 오픈채팅 | 초기 알파 커뮤니티 운영 | 공지, 피드백, 버그 리포트, 질문 투표 | 활성 멤버, 피드백 수 |
| 대학 커뮤니티/에브리타임 | 제한적 파일럿 모집 | 비공개 알파 모집글 | 가입 전환, 성비 균형 |
| GitHub | 기술 신뢰도와 OSS 포트폴리오 | README, issues, roadmap, depth score docs | stars보다 심사/협업 설득력 |

## 9.4 퍼널 설계

| 단계 | 유저 행동 | 목표 | 측정 지표 |
| --- | --- | --- | --- |
| Awareness | 릴스/스레드/글을 봄 | “이거 좀 다르다”는 느낌 만들기 | 조회수, 저장, 공유, 댓글 |
| Interest | 프로필/랜딩 페이지 클릭 | 컨셉 이해와 호기심 유발 | CTR, 체류 시간 |
| Waitlist | 이메일/폼/초대코드 등록 | 50명 후보군 확보 | 등록률, 유입 채널 |
| Onboarding | 질문 1개에 답함 | 첫 성공 경험 만들기 | 온보딩 완료율, 첫 답변율 |
| Activation | 블러 해제/상대 탐색 경험 | 제품 차별점 체감 | 첫 블러 해제 시간, 답변 품질 |
| Retention | 재방문/피드백 제출 | 운영 데이터 확보 | D1/D7, 피드백 수, 신고율 |

## 9.5 50명 모집 구조

50명은 “아무나 50명”이 아니라 관찰 가능한 cohort로 나누어야 한다. 그래야 어떤 유입군이 질문 응답률과 재방문율이 높은지 알 수 있다.

| Cohort | 모집 수 | 유입 방식 | 검증 포인트 |
| --- | --- | --- | --- |
| Founder Network | 10명 | 지인/학교/컴공 친구 주변 | 초기 버그와 사용성 피드백 |
| Writing/Reading | 10명 | Threads/블로그/브런치 | 질문 답변 품질과 텍스트 UX |
| Subculture/Meme | 10명 | 서브컬처·밈 감수성 커뮤니티 | 가벼운 질문과 마이너 취향 반응 |
| Dating App Fatigue | 10명 | 기존 소개팅앱 피로 콘텐츠 | 포지셔닝 공감도 |
| Quiet/Introvert | 10명 | 익명 폼·소규모 초대 | 부담감, 안전감, 첫 답변률 |

## 9.6 콘텐츠 기둥

| 콘텐츠 기둥 | 예시 | 목적 |
| --- | --- | --- |
| 문제 공감 | “소개팅 앱에서 제일 힘든 건 외모 평가보다 첫 대화가 공허한 순간이다.” | 기존 앱 피로층 후킹 |
| 질문 카드 | “평생 배달 음식 하나만 먹어야 한다면?” / “나만 좋아하는 이상한 조합은?” | 댓글과 답변 유도 |
| 빌딩 인 퍼블릭 | “오늘은 Depth Score mock을 붙였다. 아직 AI는 아니고, 일단 제품 흐름부터 검증한다.” | 신뢰와 여정 공유 |
| 철학은 짧게 | “외모보다 내면이라는 말은 너무 쉽다. 그래서 우리는 질문 하나부터 바꿔본다.” | 브랜드 차별화 |
| 알파 모집 | “50명만 먼저 받습니다. 많이 받는 게 아니라 제대로 관찰할 사람을 찾습니다.” | 선별성과 참여감 |
| 피드백 공개 | “첫 답변까지 평균 2분 30초. 질문 난이도는 낮추고, 답변 피드백은 더 부드럽게 수정 중.” | 운영 진정성 |

## 9.7 모집 카피 샘플

[감성형]

첫 대화가 “안녕하세요”로 시작하지 않는 소개 앱을 만들고 있습니다.

사진보다 질문 하나에 먼저 답하고, 그 답변으로 상대의 세계를 조금 열어보는 방식입니다.

이번 여름, 50명만 먼저 받아 작게 테스트합니다.

[문제해결형]

기존 소개팅앱의 문제는 매칭이 아니라 첫 대화입니다.

Unstandard는 스와이프보다 질문을 먼저 두는 실험적 소개 웹앱입니다.

50명 클로즈드 알파 참여자를 모집합니다.

[서브컬처/취향형]

이상한 취향이 단점이 아니라 훅이 되는 소개 앱을 만들고 있습니다.

나만 좋아하는 조합, 못 고치는 고집, 이상하게 웃기는 것들로 시작합니다.

첫 알파 50명 모집 중.

[빌딩 인 퍼블릭형]

데이터 분석만 하던 사람이 AI와 컴공 친구 도움으로 철학적 데이팅 웹앱을 만들고 있습니다.

목표는 거창한 유니콘이 아니라, 50명이 실제로 써보는 제품을 만드는 것.

## 9.8 랜딩 페이지 기본 구성

Hero: “첫 대화가 달라지면, 사람도 다르게 보인다.”

Problem: 외모 스와이프, 공허한 첫 인사, 의미 없는 매칭 피로

Solution: 질문 하나에 답하면 상대의 일부가 열린다

How it works: 가입 → 질문 답변 → 블러 해제 → 대화 시작

Who it is for: 마이너 취향, 조용한 성격, 글/생각/밈 감수성이 있는 사람

Alpha Notice: 50명 제한, 피드백 참여자 우선

Trust: 개인정보 최소 수집, 신고/차단 기능, 베타 중 데이터 삭제 요청 가능

CTA: “클로즈드 알파 신청하기”

# 10. 6주 실행 캘린더와 KPI

| 주차 | 개발 목표 | 마케팅 목표 | 반드시 보는 숫자 |
| --- | --- | --- | --- |
| 1주차 | 랜딩/온보딩 placeholder, waitlist form | Founder network 10명 후보 확보 | 랜딩 클릭, 신청 전환율 |
| 2주차 | 질문 답변 flow, Depth Score mock | Threads/Instagram 질문 카드 테스트 | 질문별 댓글 반응, 신청자 질 |
| 3주차 | Auth/DB/RLS, 기본 프로필 | Cohort별 초대코드 발송 | 초대 수락률, 온보딩 시작률 |
| 4주차 | 블러 해제/상대 탐색 flow, 신고 기능 | 첫 20명 소프트 테스트 | 첫 답변률, 에러/버그 수 |
| 5주차 | 보안 하네스, 테스트, 배포 안정화 | 나머지 30명 초대 | 온보딩 완료율, 신고율, 성비 |
| 6주차 | 피드백 폼, 대시보드, 개선 1차 적용 | 알파 회고 콘텐츠 발행 | D1/D7, 피드백 수, 재방문율 |

## 10.1 핵심 KPI

| 지표 | 목표 | 의미 | 미달 시 행동 |
| --- | --- | --- | --- |
| 알파 신청자 수 | 70~100명 후보 | 50명 선별을 위한 모집 풀 | 카피/채널 수정 |
| 실제 가입자 수 | 50명 | 1차 마일스톤 | 초대 범위 확대 |
| 온보딩 완료율 | >= 70% | 첫 마찰 수준 | 질문 수/카피 축소 |
| 첫 질문 답변율 | >= 55% | 핵심 UX 작동 여부 | 질문 난이도 낮추기 |
| 첫 블러 해제 시간 | <= 3분 중간값 | 첫 성공 경험 속도 | 단계 제거 |
| D7 리텐션 | >= 25~40% | 재방문 가능성 | 리텐션 장치/질문 개선 |
| 피드백 제출률 | >= 30% | 포트폴리오 자료 품질 | 피드백 폼 간소화 |
| 신고/차단률 | 위험 급증 없음 | 안전성 | 게이트/운영 강화 |

# 11. 하지 말아야 할 것

50명 알파 전에는 좋은 기능도 독이 될 수 있다. 초보 창업자는 기능을 추가해서 망하고, 시니어 PM은 기능을 죽여서 제품을 살린다.

| 아직 만들지 말 것 | 이유 |
| --- | --- |
| 완전한 AI Depth Score | ML 디버깅이 제품 검증보다 앞서면 MVP가 늪에 빠짐 |
| 복잡한 추천 알고리즘 | 50명 규모에서는 수동/단순 큐레이션으로 충분 |
| 실시간 채팅 고도화 | 초기에는 메시지 흐름 검증이 우선 |
| 자체 결제/구독 | 캐시카우보다 사용성 검증이 먼저 |
| 토큰/포인트 경제 | 운영 복잡도와 악용 리스크가 큼 |
| 관리자 대시보드 풀버전 | 초기에는 수동 처리와 간단한 리스트로 충분 |
| 다국어 | 한국어 알파에서 먼저 문제 확인 |
| 앱스토어 출시 | 웹앱으로 검증 후 결정 |
| 고급 프로필 꾸미기 | 핵심 가치와 무관한 시간 소모 |
| 대규모 리브랜딩 | 유저 행동 데이터 전까지 감각 싸움 금지 |

## 11.1 지금 만들어야 할 것

가입/로그인

질문 답변

기본 프로필

답변 품질 판정 mock

블러 해제 또는 매칭 흐름

신고/차단 최소 기능

관리자 수동 확인

Vercel 배포

피드백 수집 폼

간단한 KPI 기록표

# 12. 최종 운영 체크리스트

## 12.1 개발 전

main 브랜치 보호 또는 최소한 직접 작업 금지 원칙 설정

기능별 브랜치 생성 규칙 확정

README, .gitignore, CONTRIBUTING, PR 템플릿 작성

환경변수 목록 작성

MVP 범위 확정: 50명 알파에 불필요한 기능 제거

## 12.2 개발 중

AI에게 수정 전 파일 목록과 위험도를 먼저 말하게 하기

git diff 확인 후 커밋

하나의 브랜치에는 하나의 에이전트만 사용

npm run lint/typecheck/test/build 중 하나라도 깨지면 원인 분석

DB 스키마 변경 시 migration과 rollback을 함께 작성

## 12.3 배포 전

service role key 노출 여부 점검

RLS 정책 검토

XSS/Markdown 렌더링 검토

Vercel production env 설정 확인

모바일 화면 확인

악마의 대변인 프롬프트 2개 모델에 실행

Critical/High 보안 이슈 해결

rollback plan 확인

## 12.4 알파 운영 중

매일 가입/온보딩/답변/에러/신고 수 확인

유저 피드백을 기능 요청과 버그로 분리

요청이 많아도 핵심 플로우를 깨는 기능은 보류

답변 데이터는 익명화 원칙으로 관리

주차별 회고를 문서화하여 포트폴리오 자료로 축적

마지막 한 줄 작게 만들고, 자주 커밋하고, 매번 테스트하고, 보안은 의심하고, AI는 믿지 말고 부려먹는다.